|  |  |  |
| --- | --- | --- |
| SUGGESTED DATES |  | COMMENTS |
| 2015 | SUPERVISORY |
| 3/11 – 4/30 | Create work description for student developer; advertise/hire🡪 |  |
| 3/11 – 4/30 |
| 3/11 – 4/30 |
| 3/11 – 4/30 |
| 5/1-5/15 |
| 5/15-6/30 | Hire student developer (by 5/15)  draft operational design |  |
| 6/15 - 9/15 | Backend development;  Design/propose interface/sequencing (frontend to the extent that this project will require one);  Create use cases |  |
| Due 7/15; feedback by 8/1 | Help develop testing and data collection protocol |  |
| 9/14- 9/30 | On-site trial session: software tool testing |  |
| Due: 10/30 | Propose improvements to version 1 based on findings from evaluation at WED; update design |  |
| Due 12/15 | release version 2 of spreadsheet tool |  |
| **2016** | |  |
| Due 3/15 | Version 1 of Web-based tool due (prototype); develop testing protocol |  |
| 4/1 – 4/15 |  |  |
|  |  |  |
| 4/30 | Propose improvements to Web version 1; develop method for data collection through use of tool (for evaluation and later analysis) |  |
| 6/30 | Develop version 2 of web-based tool; elicit feedback |  |
| 9/30 | Release Version 2 of web-based tool |  |